SPRINT BACKLOG

- Use case (description, flow of events)

- Requirements

- Acceptance testing

- Setting up git page

- static class diagram

- activity diagram

- sequence diagram

- ECB class diagram

- OCSF + JavaFX + JDBC

- SCRUM setup

- package diagram

- server prototype

  - DB connection

  - GUI connection

  - Message processing

  - Multi – client handling

- database prototype

  - DB controller

  - Basic data (testing and running)

- client prototype

  - connecting to server

  - messaging with server (including read and write to DB)

  - connection to GUI

- GUI prototype

  - Client – present data from DB

  - Client – update data in DB from user input

  - Server – server status, connection status, client connection presentation

SCRUM MASTER: Daniel Siso

PRODUCT OWNER: Naor Ashwall

| Activity No. | Responsibility | Activity Description | Activity Duration (hours) | Week |
| --- | --- | --- | --- | --- |
|  | Team | Use case | 6 | 23.03-30.03 |
|  | Team | Requirements | 2 | 23.03-30.03 |
|  | Daniel | Setting up git | 0.5 | 23.03-30.03 |
|  | Team | Testing coordination between use case diagrams and requirements and fixing accordingly | 2 | 30.03-07.04 |
|  | Team | Acceptance testing | 6 | 30.03-07.04 |
|  | Team | Testing coordination between acceptance tests and requirements and fixing accordingly | 2 | 30.03-07.04 |
|  | Daniel | Submit first task | 0.5 | 07.04-12.04 |
|  | Team | Static class diagram | 1 | 12.04-19.04 |
|  | Daniel, Celine | Activity diagram | 3 | 12.04-19.04 |
|  | Naor, Shai | Sequence diagram | 3 | 12.04-19.04 |
|  | Team | SCRUM setup | 2 | 12.04-19.04 |
|  | Team | Testing coordination between diagrams | 5 | 19.04-26.04 |
|  | Team | ECB class | 4 | 19.04-26.04 |
|  | Daniel, Celine | Server prototype | 10 | 26.04-03.05 |
|  | Naor, Shai | Database prototype | 10 | 26.04-03.05 |
|  | Daniel, Celine | Client prototype | 10 | 03.05-10.05 |
|  | Naor, Shai | GUI prototype | 10 | 03.05-10.05 |
|  | Team | OCSF + JavaFX + JDBC | 10 | 03.05-10.05 |
|  | Team | Package diagram | 1 | 03.05-10.05 |